Skills LMS — Requirements, Tasks & Subtasks

Skills LMS — team demo planning

# 1. Delivery Approach

Use this document as the starting backlog for team assignment. The tasks are intentionally high level so the team can break them into Jira tickets/subtasks after agreeing on the implementation stack and ownership.

# 2. Phase 1 Requirements

| ID | Requirement | Suggested owner |
| --- | --- | --- |
| P1-R1 | Create tenant/organization and establish tenant context | Backend |
| P1-R2 | Create person, membership and org-unit model | Backend |
| P1-R3 | Implement authentication/sign-in flow for demo | Backend + Frontend |
| P1-R4 | Implement roles/capabilities and basic authorization | Backend |
| P1-R5 | Create skill CRUD and seed initial skills | Backend |
| P1-R6 | Allow users to declare/remove their own skills | Backend + Frontend |
| P1-R7 | Build people directory with skill/org-unit filters | Frontend + Backend |
| P1-R8 | Implement tenant isolation and audit logging | Backend |
| P1-R9 | Add admin flow for member import/invite | Backend + Frontend |
| P1-R10 | Add automated tests for isolation and permissions | QA + Backend |

# 3. Phase 1 Subtasks

Create project structure and local development setup.

Create database migrations and seed data.

Implement tenant/person/membership/org-unit tables.

Implement role, capability and grant tables.

Implement skill and self-declared-skill tables.

Create tenant-scoped repository/service pattern.

Add tenant isolation policy tests.

Build authentication/session endpoint(s).

Build skill CRUD endpoints.

Build self-declared-skill endpoints.

Build people search/filter endpoint.

Build admin member import/invite flow.

Build learner profile page.

Build people directory page.

Build skill declaration UI.

Add audit middleware/logging.

Add API/unit/integration tests.

Prepare staging/demo seed data.

# 4. Phase 2 Requirements

| ID | Requirement | Suggested owner |
| --- | --- | --- |
| P2-R1 | Define skill levels and level rubrics | Product/Backend |
| P2-R2 | Add skill prerequisite relationships | Backend |
| P2-R3 | Allow organization-specific skill customization | Backend |
| P2-R4 | Create tracks and job grades | Backend + Frontend |
| P2-R5 | Define skill requirements per job profile | Backend + Frontend |
| P2-R6 | Calculate learner readiness/gaps against a target profile | Backend |
| P2-R7 | Show individual gap view | Frontend |
| P2-R8 | Show manager/team skill heatmap | Frontend + Backend |
| P2-R9 | Version/publish skill and profile changes | Backend |
| P2-R10 | Add tests for readiness and versioning | QA + Backend |

# 5. Phase 2 Subtasks

Define level model and rubric format.

Create skill-level migrations and seed example levels.

Create prerequisite/skill-edge model.

Implement skill versioning and publish flow.

Implement tenant-specific skill overrides.

Create track/job-profile/requirement models.

Build job-profile CRUD APIs.

Build admin UI for skill levels and rubrics.

Build admin UI for tracks and job grades.

Build profile requirement editor.

Implement readiness calculation service.

Implement gap API for a learner and target grade.

Build learner gap/readiness screen.

Build manager team heatmap.

Add unit tests for readiness calculations.

Add tests for profile/skill version behavior.

Seed a realistic demo career ladder, e.g. Data Engineer L1/L2/L3.

# 6. Cross-Team Work

| Workstream | Responsibilities |
| --- | --- |
| Backend | Schema, APIs, business rules, authorization, migrations, tests |
| Frontend | Dashboard, directory, skill/profile admin, gap/heatmap screens |
| QA | Test cases, isolation tests, permission matrix, regression testing |
| DevOps/Platform | CI/CD, staging, environment variables/secrets, deployment |
| Product/Coordinator | Requirements, demo flow, seed data, acceptance criteria |

# 7. Definition of Done

Feature works end-to-end on staging.

API and UI have agreed acceptance criteria.

Tenant isolation and permission negative cases are tested.

Database migrations are committed and reproducible.

State-changing actions are auditable where applicable.

Demo data is seeded and the demo script can run without manual database edits.

Known gaps/limitations are documented.

The team can explain what is Phase 1, what is Phase 2, and what is intentionally deferred.

# 8. Suggested Jira Epic Structure

| Epic | Suggested child tickets |
| --- | --- |
| P1 — Foundation | Identity, tenancy, authorization, skills, directory, admin, audit, QA |
| P2 — Skill Framework | Levels, rubrics, prerequisites, profiles, readiness, heatmap, versioning, QA |
| Platform | CI/CD, environments, database migrations, observability |
| Demo & Documentation | Seed data, architecture diagram, demo script, known gaps |

Source basis: the supplied Skills LMS phased delivery plan. This backlog is a team-oriented breakdown of the Phase 1 and Phase 2 capabilities described there; exact implementation choices should be confirmed by the team before ticket creation.